# Smart Attendance System – QA / Test Report

Prepared by: Nourhan Mohsen – Team Lead / QA

# 1. Testing Objective

Verify implemented features against expected behavior, identify and document defects, and retest fixed issues.

# 2. Testing Activities

UI and functional testing

Static review of Flutter implementation

ERD/requirements review

Regression retesting of a fixed UI defect

API testing of Rooms CSV import endpoint

# 3. Test Execution Summary

| Area | Total | Pass | Fail |
| --- | --- | --- | --- |
| UI / Functional | 29 | 25 | 4 |
| API Import | 10 | 1 | 9 |
| Total | 39 | 26 | 13 |

# 4. Failed Test Cases

TC-007 – Valid attendance QR scan

TC-017 – Notifications

TC-018 – AI attendance risk prediction

TC-024 – Navigation between main screens

IMP-002 to IMP-010 – Rooms import authentication/authorization/input validation returned 200 OK instead of the expected error responses

# 5. Retesting

TC-028 was used to retest a previously reported UI defect after its fix; the retest passed.

# 6. QA Deliverables

Executed test cases with actual Pass/Fail results

Documented defects and findings

Retesting of fixed issues

API import test evidence

# 7. Current Status

The report reflects the executed tests and observed results. Failed cases remain Fail until the issue is fixed and successfully retested. Mobile automation is not claimed as completed in this report.